# Vedica Spiritual Travels

Website Feature Plan & Roadmap

Prepared 13 June 2026

# Contents

# 1. Project Overview

Vedica Spiritual Travels is a website for organising and booking spiritual / pilgrimage trips. The company posts trip packages; visitors browse them, register for a trip, and their details are stored in the database. Payment is currently handled manually using a QR code per trip, with confirmation by screenshot — an online payment gateway will be added later.

The site has two sides:

- Public side — where visitors view trip packages and register.

- Admin side — where staff manage trips, view registrations & payments, download data, and run an on-ground management dashboard to mark attendance and update each traveller.

# 2. How It Works (User Journey)

- Admin creates / updates a trip package (destination, dates, price, itinerary, photos, seats).

- Visitor opens the website, browses trips, and opens a trip they like.

- Visitor fills the registration form (personal + travel details) and submits.

- Registration is stored in MongoDB and linked to that trip.

- Payment: the trip page shows a QR code with the note “Please call once before payment, then send the payment screenshot to confirm.”

- Visitor pays via QR and sends the screenshot; admin verifies and marks the payment confirmed.

- Admin can download the trip’s registration / payment list as a file (Excel / PDF) whenever needed.

- On travel day, the management dashboard shows everyone on the trip — admin marks each person Present / Absent on arrival and can update their details or payment.

# 3. What Is Already Built

| Feature | Status | Notes |
| --- | --- | --- |
| Public website (Home, Tours, About, Contact) | Done | Navbar + footer, responsive |
| Trip listing & trip detail pages | Done | Itinerary, price, booking form |
| Registration / booking form | Done | Saves to MongoDB |
| MongoDB storage + demo fallback | Done | Works without DB for demo |
| Admin login (NextAuth) | Done | Login button now in navbar |
| Admin dashboard | Done | Overview of activity |
| Trip management (add / edit / list) | Done | Admin creates packages |
| Bookings management | Done | View registrations per trip |
| Passengers + attendance tracking | Done | Mark present / absent |
| Gallery management | Done | Upload trip photos |

# 4. Features To Add

## 4.1 Payment (Manual / QR — current phase)

- Per-trip QR code image, uploaded by admin and shown on the trip / registration page.

- Clear instruction text: “Call once before payment, then send the screenshot to confirm.”

- Upload box for the user to attach their payment screenshot during/after registration.

- Payment status on each registration: Pending → Screenshot Received → Confirmed / Rejected.

- Admin can enter amount paid, payment date, and a reference / UTR number.

- Support partial payment / advance vs balance.

## 4.2 Downloadable Files

- Download a trip’s full registration list as Excel (.xlsx).

- Download as PDF for printing / sharing on WhatsApp.

- Auto-generate a payment receipt / confirmation slip per traveller (PDF).

- Filter what to export: paid only, pending only, present only, etc.

## 4.3 Admin — Per-Trip Payment Section

- For each trip, a page listing every registered user with their payment details and screenshot.

- Quick actions: confirm payment, reject, request re-send, add a note.

- Totals: how many registered, how many paid, total amount collected, pending amount, seats left.

## 4.4 Management Dashboard (On-Ground)

- Live trip roster: all travellers for a selected trip.

- Mark Present / Absent on arrival (the attendance you already started).

- Edit a traveller in place — correct phone, room, etc.

- Add a walk-in / extra user directly to a trip (not pre-registered online).

- Update payment from the dashboard (e.g. collected balance in cash).

- Counters: total present, absent, pending payment — at a glance.

## 4.5 Communication & Convenience (Suggested)

- WhatsApp link / click-to-chat button on every trip for quick enquiry.

- Auto SMS / WhatsApp / email confirmation when a user registers.

- Reminder message before the trip date.

- Search & filter in admin (by name, phone, trip, payment status).

## 4.6 Future — Online Payment Gateway

- Integrate Razorpay / PhonePe / UPI gateway so users pay online instantly.

- Automatic payment confirmation — no manual screenshot check needed.

- Automatic receipt generation and seat reservation on success.

# 5. Extra Suggestions

Things worth considering to make the site more complete and trustworthy:

- Seat / capacity limit per trip with an automatic “Sold Out” label.

- “Upcoming” vs “Completed” trips so old trips move to a past-trips/gallery section.

- Reviews / testimonials from past travellers for trust.

- Required-documents note per trip (ID proof, age, medical) collected at registration.

- Emergency contact field for each traveller — important for pilgrimage trips.

- Role levels in admin (owner vs staff) so staff can’t change prices or delete trips.

- Booking reference / ID for each registration that the user can quote when calling.

- Basic reports: bookings per month, revenue per trip, most popular destinations.

- Multi-language (Hindi + English) since the audience is largely Hindi-speaking.

# 6. Suggested Build Order

- QR payment upload + payment status on registration (core of current need).

- Admin per-trip payment section with totals.

- Download to Excel / PDF + receipt slip.

- Management dashboard upgrades (add user, edit, update payment, counters).

- Seat limits, booking IDs, and auto WhatsApp/SMS confirmation.

- Later: online payment gateway.

This document is a living plan — we will tick items off and adjust as we build.